IQPage — Product Hunt Launch Strategy

Thursday, May 14 2026  ·  12:01 AM PDT

────────────────────────────────────────────────────────────────────────

1. Context Snapshot

Product: IQPage — AI Chrome extension (summarize, chat, bias detection, smart highlights)

Powered by: Claude AI (Anthropic)

Current users: 3 active users

Plans: Free · Edu $5/mo · Pro $12/mo · Power $29/mo · Annual -15–20%

Landing: iqpage.app

Active channels: Reddit (r/buildinpublic), Threads, Chrome Web Store

Key differentiators: Bias & manipulation detection · Article comparison · Niche modes (Legal, Academic, Consulting…)

Main competitors: Perplexity · ChatGPT · Glasp

2. Pre-Launch  ·  May 11–13 (72 h before)

────────────────────────────────────────────────────────────────────────

A. Product Hunt listing — finalize TODAY

Tagline (≤60 chars): "Summarize any webpage in seconds — with bias detection"

Description: lead with the pain ("You open an article. It's 3,000 words. You have 2 minutes."), then the solution, then social proof.

Gallery: 5 screenshots in order — Summary, Chat Q&A, Smart Highlights, Bias Detection, Export. Use real screenshots, not mockups.

First comment (Hunter comment): write it now. This is your pitch. Include a discount code for PH voters.

Maker tag: link your Twitter/X and personal story.

Select category: Productivity and/or AI.

B. Community warm-up

Post on r/buildinpublic: "Launching on Product Hunt in 48h — here's the story of building IQPage alone." Link the PH page for followers.

Post on Threads: teaser with GIF of the summarize feature. "Dropping Thursday. Follow along."

DM 5–10 indie hackers or makers you have interacted with. Ask them to upvote/leave a comment — NOT a mass blast, personal notes only.

Prepare a short email to your existing 3 users: let them know launch day, ask for a review on the Chrome Web Store AND a PH upvote.

Schedule a "launch day" post for 12:05 AM PDT on Threads/Twitter announcing you are live.

C. PH discount code — set up in Stripe

Create coupon "PHLAUNCH" in Stripe: 30% off first 3 months, expires 48 h after launch.

Add the code to: PH hunter comment, iqpage.app landing page (banner or modal), and your launch-day Reddit post.

Test the code works end-to-end before May 13.

D. Landing page last checks

iqpage.app loads in < 3 s on mobile.

The pricing toggle (Monthly/Annual) works correctly.

All Stripe Payment Links are correct (monthly + annual).

"Add to Chrome" CTA above the fold.

og:image is set and renders correctly when shared on Slack/Twitter.

3. Launch Day  ·  May 14 — Hour by Hour

────────────────────────────────────────────────────────────────────────

12:01 AM PDT  GO LIVE

Product Hunt listing goes live automatically.

Post your Hunter comment immediately — this is pinned and the first thing voters read.

Send your 3 existing users a personal message: "We just launched — would mean the world if you upvoted and left a comment."

12:30 AM  First signal check

Check PH position. If < 5 upvotes, send 2–3 personal DMs to maker friends.

Share PH link on Threads with the teaser post you pre-wrote.

6:00 AM PDT  Morning push (US East Coast wakes up)

Post on r/buildinpublic: "We're live on Product Hunt today. Here's what I learned building IQPage solo." Include PH link in comments, not title.

Post on r/productivity or r/chrome (check rules first): focus on the use case, not the launch.

Reply to every PH comment within 15 minutes.

8:00 AM PDT  US peak traffic begins

Share a short demo video clip on Threads (screen recording of summarizing a CNN article in 8 seconds).

Check if any tech newsletters (TLDR, Hacker Newsletter) can mention you — email them now if PH ranking is top 5.

Post in relevant Slack/Discord communities you belong to (Indie Hackers, Makerlog, etc.).

10:00 AM PDT  Mid-morning checkpoint

Review PH comments — answer every single one, even "cool!" deserves a personal reply.

If you are in top 10: tweet/post "We're in the top 10 on Product Hunt!" — social proof loop.

If you are outside top 15: post a personal story comment on PH ("Here's why I built this…") to drive engagement.

12:00 PM PDT  Noon — peak hour globally

Post your strongest visual asset on Threads/Twitter: the bias detection feature in action.

Send a follow-up to r/buildinpublic: share a real-time screenshot of PH rank.

Check Stripe for first paid conversions. If none: confirm the PHLAUNCH discount code is visible.

2:00–4:00 PM PDT  European afternoon push

European makers are active. Engage any EU-based tech communities you know.

Keep replying to PH comments — engagement velocity affects ranking.

Take 30 min break. Stay sharp for the evening.

6:00 PM PDT  Evening surge

US evening: highest consumer traffic window.

Post final teaser on Threads: "A few hours left to grab 30% off — PHLAUNCH code."

Post in r/buildinpublic: "6 hours left on our PH launch — here's what the day looked like (upvotes, conversions, what worked)." Be transparent.

10:00 PM PDT  Final push

Last call post across all channels.

Reply to any unanswered PH comments.

Check final metrics: PH rank, upvotes, Chrome installs (Search Console or Web Store dashboard), Stripe conversions.

11:59 PM PDT  Day closes

Screenshot your final PH position.

Write your post-launch Reddit post (publish next morning).

4. Post-Launch  ·  May 15–21

────────────────────────────────────────────────────────────────────────

Day 1 after (May 15)

Publish "We launched on Product Hunt — here's what happened" on r/buildinpublic. Include honest numbers (upvotes, installs, revenue). These posts get massive engagement.

Reply to any remaining PH comments.

Email your new users (anyone who signed up on launch day): thank them, ask for a Chrome Web Store review.

Turn off the PHLAUNCH promo code if it has a hard expiry.

Week 1 (May 15–21)

Monitor Chrome Web Store for new reviews — reply to all of them.

Check for any bugs reported via PH comments or email — fix immediately.

Analyze: which channel drove the most installs? Double down on it.

Post one more Threads/Twitter update with a real user quote or use case.

Submit to free directories: AlternativeTo (list IQPage), Futurepedia, There's An AI For That, BetaList.

Week 2+ growth levers

Reddit: write a genuine post in r/Journalism or r/AskAcademia about bias detection in AI tools. Mention IQPage naturally at the end.

Reach out to 3 YouTube creators in the "productivity tools" niche. Offer a free Pro account in exchange for an honest review.

Write a short blog post on iqpage.app/blog: "How to detect media bias with AI (step by step)." Targets SEO for "media bias checker".

Consider a AppSumo lifetime deal if MRR is < $500 — drives volume and reviews fast.

5. Messaging Cheat Sheet

────────────────────────────────────────────────────────────────────────

One-liner (PH tagline)

"Summarize any webpage in seconds — with bias detection"

3-sentence pitch (Hunter comment opener)

You open an article. It's 3,000 words. You have 2 minutes.
IQPage reads it for you — instant structured summary, then you can chat with it, detect bias and loaded language, and save key quotes as citations.
Powered by Claude AI. Free to start. Built by one person.

Differentiator matrix

Bias detection: IQPage only — not in Perplexity or Glasp

Article comparison: Compare up to 3 tabs side-by-side — Power plan

Niche modes: Legal, Academic, Consulting, Social, Science prompts — 1 click

Privacy: No page content stored — API call, then discarded

Model: Claude AI (Anthropic) — known for safety and nuance

PHLAUNCH discount code

PHLAUNCH — 30% off first 3 months (expires 48 h after launch)

6. KPIs to Track on Launch Day

────────────────────────────────────────────────────────────────────────

PH upvotes by 9 AM PDT: ≥ 50 to have a chance at top 5

PH final rank: Top 5 = featured in PH newsletter (huge)

Chrome installs (launch day): Target: 50+

Free signups: Target: 30+

Paid conversions: Target: 3–5 (even 1 validates pricing)

Chrome Web Store reviews: Ask every new user — even 5 new reviews matter

Reddit post upvotes: > 20 = organic reach kicks in

7. Risks & Mitigations

────────────────────────────────────────────────────────────────────────

⚠ Low early upvote velocity: Mitigate: have 5 personal DMs ready to send at 12:01 AM. The first hour is critical for PH algorithm.

⚠ Backend goes down under load: Mitigate: Railway auto-scales, but set up an uptime monitor (UptimeRobot free) and have a status page or Threads update ready.

⚠ No paid conversions on day 1: Mitigate: Normal. Free users convert in days 3–14. Focus on installs first.

⚠ Negative review on PH: Mitigate: Reply publicly, fast, and professionally. Acknowledge the issue, state the fix timeline.

⚠ PH algorithm change / being outranked: Mitigate: Launch day is 24 h. Even #15 gets you PH backlink and credibility. Still publish your r/buildinpublic post.

────────────────────────────────────────────────────────────────────────

IQPage — iqpage.app  ·  Launch: May 14 2026  ·  Powered by Claude AI